STATEMENT OF WORK

Employee Leave Management

Mini Application

Next.js Frontend & Node.js Backend

| Document Type | Statement of Work (SOW) |
| --- | --- |
| Project | Employee Leave Management – Mini Application |
| Frontend | Next.js + TypeScript |
| Backend | Node.js + Express.js + TypeScript |
| Database | MySQL |
| Version | 1.2 (Revised) |
| Prepared Date | 16 September 2026 |
| Revised Date | 17 September 2026 |

Revision note (v1.2): Admin employee-creation capability has been added to scope. Employee records were previously assumed to pre-exist; this revision adds the screen, API and effort required for a Manager/Admin to create and manage employee accounts. Changes are marked in green throughout this document.

# 1. Project Overview

The Employee Leave Management Mini Application is a lightweight web application for digitizing employee leave requests and the manager/admin approval workflow, including administrative creation and management of employee records. The solution will have a dedicated Next.js frontend and a RESTful Node.js backend, with MySQL as the persistent data store.

# 2. Project Objective

Deliver a secure, maintainable and responsive leave-management solution where employees can apply for and track leave, managers/admins can review, approve or reject requests, and administrators can create and maintain employee records.

# 3. Solution Architecture & Technology

| Layer | Technology / Responsibility |
| --- | --- |
| Frontend | Next.js + TypeScript — pages, forms, dashboards, authentication state, API integration and responsive UI. |
| Backend | Node.js + Express.js + TypeScript — REST APIs, business rules, authentication, authorization, validation and employee record management. |
| Database | MySQL — users, employees, leave types, leave requests and leave balances. |
| API Documentation | Swagger / OpenAPI |
| Testing | Frontend, backend and API testing for agreed functionality |

# 4. Scope of Work — Next.js Frontend

- Login screen with client-side validation and authenticated session handling.

- Employee dashboard showing leave balance, recent requests and request status.

- Employee profile page.

- Leave application form with leave type, dates and applicable remarks/reason.

- Leave request history with status and basic filtering.

- Manager/Admin dashboard for pending and historical leave requests.

- Request review screen with approve/reject actions and rejection reason.

- Admin “Add employee” form (name, email, role, department, initial leave balance).  (added in v1.2)

- Admin employee list/management screen.  (added in v1.2)

- Responsive layouts for desktop and common mobile/tablet screen sizes.

- Reusable UI components, form handling, loading states and user-friendly error messages.

- Integration with Node.js REST APIs.

# 5. Scope of Work — Node.js Backend

- JWT-based login and authentication APIs.

- Role-based authorization for Employee and Manager/Admin access.

- Employee profile and leave balance APIs.

- Create employee API (admin-only), including role assignment and initial leave balance setup.  (added in v1.2)

- Validation for duplicate employees and required fields on employee creation.  (added in v1.2)

- Create, list, view and track leave requests.

- Approve/reject leave requests with validation of workflow rules.

- Leave types and applicable leave data APIs.

- Pagination/filtering where required for request lists.

- Request validation, centralized error handling and standardized API responses.

- Password hashing, rate limiting and secure HTTP headers.

- Swagger/OpenAPI API documentation and environment configuration.

# 6. Database Scope

Core entities will include Users, Employees, Leave Types, Leave Requests and Leave Balances. Database schema, relationships, indexes and migrations required for the agreed workflow are included. Employee-creation fields (name, email, role, department, initial leave balance) are covered by the existing Employees and Leave Balances entities — no new tables are required.

# 7. Key User Flows

- Admin → Login → Add Employee → Employee Record Created → Initial Leave Balance Set.  (added in v1.2)

- Employee → Login → Dashboard → Apply for Leave → Track Status.

- Manager/Admin → Login → Review Requests → Approve or Reject → Request Status Updated.

- Rejected Leave → Rejection reason recorded and displayed to the employee.

# 8. Deliverables

| # | Deliverable |
| --- | --- |
| 1 | Next.js + TypeScript frontend source code |
| 2 | Node.js + Express.js + TypeScript backend source code |
| 3 | MySQL database schema / migrations |
| 4 | REST API implementation |
| 5 | Swagger / OpenAPI documentation |
| 6 | Agreed frontend/backend/API test cases |
| 7 | Environment configuration templates |
| 8 | Deployment and setup documentation |

# 9. Estimated Effort

| Workstream | Estimate |
| --- | --- |
| Architecture & project setup | 0.5 day |
| Next.js frontend — authentication & common UI | 1.0 day |
| Next.js frontend — employee module | 1.5 days |
| Next.js frontend — manager/admin module | 1.0 day |
| Next.js frontend — admin employee management (create/edit employee) | 0.5 day |
| Node.js backend — authentication & authorization | 1.0 day |
| Node.js backend — leave management APIs | 1.5 days |
| Node.js backend — employee creation & management APIs | 0.5 day |
| Database & migrations | 0.5 day |
| Swagger/API documentation | 0.5 day |
| Testing & bug fixing | 1.0 day |
| Deployment & documentation | 0.5 day |
| Total | 11.5 working days |

Estimate assumes stable requirements, timely access to environments and timely review/feedback. Estimates may change following approved scope changes.

# 10. Security & Quality Requirements

- JWT authentication and role-based authorization.

- Secure password hashing and credential handling.

- Input validation on frontend and backend, with backend validation treated as authoritative.

- Rate limiting and secure HTTP headers on backend APIs.

- Centralized error handling and consistent API response structure.

- Frontend route/access protection for authenticated areas.

- No sensitive credentials or secrets committed to source control.

- Employee-creation restricted to Admin role only, enforced on the backend.  (added in v1.2)

# 11. Assumptions & Dependencies

- Business rules for leave entitlement, leave types, approval hierarchy and holidays will be confirmed before implementation.

- Client/team will provide required branding/content and deployment access.

- MySQL is the only database in scope.

- One development and one production environment are assumed.

- No third-party HRMS, payroll, attendance or notification integration is included.

- New employee accounts are provisioned with a default/temporary password or invite link; automated email delivery of credentials is out of scope unless separately agreed (see Section 12).  (added in v1.2)

- Changes outside this SOW will be treated as change requests and estimated separately.

# 12. Out of Scope

- Native Android/iOS application.

- Payroll, attendance, biometric or HRMS integrations.

- Email, SMS, WhatsApp or push notification integrations.

- Advanced analytics/reporting and enterprise BI dashboards.

- AI/ML functionality.

- Third-party SSO unless separately agreed.

- Bulk employee import (CSV/Excel upload) — single-record creation only unless separately agreed.  (added in v1.2)

# 13. Acceptance Criteria

- Next.js frontend and Node.js backend are integrated and functional.

- Admin can create a new employee record with role, department and initial leave balance.  (added in v1.2)

- Employees can log in, view their information, apply for leave and track requests.

- Managers/Admins can review, approve and reject leave requests.

- Authentication, authorization and validation operate as specified.

- Agreed APIs are documented in Swagger/OpenAPI.

- Agreed test cases pass and no critical/high-priority defects remain at final acceptance.

# 14. Change Management

Any new feature, integration, workflow, screen, API, database change or non-functional requirement not explicitly included in this SOW will be evaluated as a change request. Impact on effort, schedule and dependencies will be agreed before implementation.

# 15. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client / Project Sponsor |  |  |  |
| Project Owner |  |  |  |